## Slide 1: Project Management: Tips and Tools
ITS Project Management Office/K. Kyzer, A. Shoop
Nov. 15, 2012

## Slide 2: Project Management
“The application of knowledge, skills, tools, and techniques to project activities to meet the project requirements.”
-Project Management Body of Knowledge (PMBOK Guide) Fourth Edition

## Slide 3: Is THIS a project?
“A temporary endeavor undertaken to create a unique product, service or result.”
    -Project Management Body of Knowledge (PMBOK Guide) Fourth Edition
ITS added criteria (2 out of 3)
    $100,000 or more (not part of routine equipment refresh)
    6 months or longer
    High impact, risk, visibility

## Slide 4: Project vs. Operational
Project
  Start and end date, unique service or deliverable
Operational
  Part of delivering an established service

## Slide 5: Project Lifecycle
Initiate
Plan
Execute
Monitor and Control
Close

## Slide 6: Project Lifecycle
Initiate
Plan
Execute
Close
Monitor and Control

## Slide 7: Initiate

## Slide 8: Getting Started
Define your project
  Sponsorship
  Business case
  Scope
  Team
  High level Milestones
  Budget/procurement
  Timeline
  Assumptions
  Impact
  Risks

## Slide 9: Plan

## Slide 10: Schedule
High level milestones are documented in the initiate document
Confirm and review with stakeholder, team/SME/consultants

## Slide 11: Milestones to Tasks
Breakdown:
Tasks to achieve milestones
  What?
Steps to each Task
  How?
Duration
  How long?

## Slide 12: Tasks to Project Schedule
Breakdown:
Resources
  Who?
Dependencies
  What tasks/milestones does the tasks impact? What HAS to be done first?
Sequencing
  When work should start and end?

## Slide 13: Project: Eating Breakfast Milestone: Preparing Coffee
Project Task/Schedule Development:
What? How will it take? Who is going to do it? What has to be done first? When will it be ready?
add creamer get coffee mug, start to brew fill, coffee pot with water, prepare grounds, stir, input sugar into mug, pour coffee into mug
PROJECT: EATING BREAKFAST, August 16 at 6:08am |  | 
Tasks | Resource | Due
Preparing Coffee | Amy Shoop | 6:02am
fill coffee pot with water | Amy Shoop | 5:55am
prepare grounds | Amy Shoop | 5:56am
start to brew | Amy Shoop | 5:57am
get coffee mug | Amy Shoop | 5:58am
input sugar into mug | Amy Shoop | 5:59am
pour coffee into mug | Amy Shoop | 6:00am
add creamer | Amy Shoop | 6:01am
stir | Amy Shoop | 6:02am

## Slide 14: How would the tasks/schedule/milestones/project be impacted?
Could any tasks in ‘Preparing
Coffee’ be combined?
What if there was a kitchen
helper?
A programmable coffee pot?
What would happen if Amy
overslept?
PROJECT: EAT BREAKFAST, August 16 at 6:08am |  | 
Tasks | Resource | Due
Preparing Coffee | Amy Shoop | 6:02am
fill coffee pot with water | Amy Shoop | 5:55am
prepare grounds | Amy Shoop | 5:56am
start to brew | Amy Shoop | 5:57am
get coffee mug | Amy Shoop | 5:58am
input sugar into mug | Amy Shoop | 5:59am
pour coffee into mug | Amy Shoop | 6:00am
add creamer | Amy Shoop | 6:01am
stir | Amy Shoop | 6:02am
Eggs | Amy Shoop | 6:06am
put frying pan on stove/heat | Amy Shoop | 6:00am
add butter to frying pan | Amy Shoop | 6:01am
crack 2 eggs into frying pan | Amy Shoop | 6:02am
cook for 3 minutes | Amy Shoop | 6:05am
flip eggs | Amy Shoop | 6:05am
serve on plate | Amy Shoop | 6:06am
Toast | Amy Shoop | 6:07am
place bread in toaster | Amy Shoop | 6:05am
apply butter | Amy Shoop | 6:06am
apply Jam | Amy Shoop | 6:06am
cut in half | Amy Shoop | 6:07am
put on plate | Amy Shoop | 6:07am
Eat Breakfast | Amy Shoop | 6:08am

## Slide 15: Communications
Communications can make or break any project.
It falls to the Project Manager to act as a bridge between the technical and business teams.
Project communications include navigating through organizational, cultural, and philosophical needs to ensure that the necessary information reaches the right people in a timely manner.
Notes: I would prefer to delete this

## Slide 16: Communications
Communication Management Plan
Is a tool to identify all Stakeholders, Sponsors and others involved in the project
Clearly identifies what, how and when you will communicate
Conflict that may arise from lack of communication is minimized by planning and executing clear and consistent communications
Notes: Delete those few words

## Slide 17: Sponsors and Stakeholders
THE SPONSOR(s)
Is the person or group that provides financial resources for the project
Is the champion and spokesperson to gather support
Plays a significant role in the scope and the charter
Is the escalation point for the Project Manager

## Slide 18: Sponsors and Stakeholders
STAKEHOLDERS
Customers, Sponsors and the performing organization who are actively involved in the project
Entities, groups, units, individuals whose interests may be positively or negatively affected by the success (or failure) of the project
Entities, groups, units or individuals who may exert influence over the project, deliverables or team members

## Slide 19: Project Team
PROJECT TEAM
Includes internal and external disciplines
Includes both technical and non-technical
Includes sponsors and stakeholders as part of the project team

## Slide 20: What is a risk?
A Risk is an uncertain event or condition that, if it occurs, has a positive or negative effect on a project’s objectives.
-Project Management Body of Knowledge (PMBOK Guide) Fourth Edition

## Slide 21: Risk vs. Issue
RISK -- > Event or condition that MAY occur. Risks sometimes become issues.
ISSUE -- > Event or condition that IS occurring. Issues may have been identified as known risks.
Notes: Risks sometimes turn into issues.

## Slide 22: Negative Risk Strategies
Avoid
Transfer
Mitigate
Accept

## Slide 23: Risk Assessment
1
2
3
4
5
6

## Slide 24: Execute

## Slide 25: Execute: Plan the Work, Work the Plan
Waterfall
    Formally organized
    Process planned in advance, changes controlled formally
    One phase ends, the next begins
    All functionality normally implemented at once
Agile
    Team manages itself and decides its own workload for each sprint
    Evolving requirements
    Team accepts prioritized features, but decide what can be taken on during a sprint
    Sprint ends with a delivery of some fully functional features

## Slide 26: Execute: PM Tools
Microsoft Project
Excel
SharePoint
Whatever works for you and the team

## Slide 27: Monitor and Control

## Slide 28: Keeping Track
Status report
  What is the overall health of the project
  What’s been done this reporting period?
  What will be done during the next reporting period?
  What is the status of identified risks?
  What is the status of current issues?

## Slide 29: Close

## Slide 30: Wrap it up
Close-out check list
  Compare what you said you’d do to what you actually did.
Lessons learned
  What worked?
  What didn’t?
  If you had it to do all over again...

## Slide 31: Contact
Email: ITS_PMO@unc.edu
Templates:
http://its.unc.edu/cio/office-of-the-cio/project-management-office/

## Slide 32: Questions?